## Slide 1: Contact Manager Small Project
Keeping it real while keeping your contacts.

## Slide 2: The DB+J’s
Front-End
  Jay Adams
  David Eyrich
Back-End
  Jorge Fochezato – Database
  Blake Robertson - API
  Jacob Thomas - API

## Slide 3: Stacks on Stacks
MERN
  MongoDB (database)
  Express.js (web-something)
  HTML & CSS (Front-End)
  Node.js (

## Slide 4: Gantt Chart

## Slide 5: Use Case Diagram

## Slide 6: Tools
POSTMAN – testing json requests
Jquery
AWS -

## Slide 7: How did we do it?
Begin with the models for the user and contact in the database and the HTML skeleton
Created basic routes for the website
Made basic json get and post request for the API
Testing the API with the database
Testing the API with the front-end
Merge it all together

## Slide 8: What went well? Improvements for the future.
Setup communication very early
Had assigned roles
Semi-Daily Meetups
Working demo before presentation
Have md5 hash for passwords

## Slide 9: WhaT Went Wrong
No members had any experience in web development
MERN stack difficult stack for beginners in web development
Should of spent less time on researching
No organized tasks
Difficulties with connecting API with database and front-end
Little to no experience with using Github for most members

## Slide 10: DEMo

## Slide 11: Any Questions?